Project Status Report

Purpose

The Project Status Report is a document that Project Managers may use as a means of regular reporting on the status of a project.

| Project Name: | EZTechMovie – StreamList Web Application Expansion |
| --- | --- |
| Week #: | Week 4 |
| Prepared By: | Group A (Stephen Foster, Jaylyn Johnson, Jose Hernandez) |

Project Status Table

| Project Team Members | Project/Organization Role | Contributions this Week |
| --- | --- | --- |
| Stephen Foster | Project Manager and Designer | Project Coordination, Sections 1 and 2 of Credit Card Security and Ethical Data Management for EZTechMovie |
| Jaylyn Johnson | Assistant Project Manager and Designer I | Section 5 of Credit Card Security and Ethical Data Management for EZTechMovie, Week 4 Project Status Report |
| Jose Hernandez | Assistant Project Manager and Designer II | Project Coordination, Sections 3 and 4 of Credit Card Security and Ethical Data Management for EZTechMovie |

- Project Status Details

  - Issues Report

## Areas of Concern / Specific Problems: ## The project team has experienced challenges coordinating across multiple time zones, with team members in Arizona (AZ), Hawaii (HI), and Missouri (MO). The time differences can make it difficult to identify meeting times that work for all team members and may affect communication, collaboration, and the ability to meet milestone deadlines. In addition, delays in sharing updates or documents can create challenges when team members rely on information from others before completing their assigned tasks. ## Actions Taken / Decisions Needed: ## To address these concerns, the team created a centralized team communication and document-sharing space to keep project information, updates, and files organized and accessible to all members. The team continues to use this centralized communication method as the primary hub for project-related updates and documents. The team has established meeting times ahead of time to allow for ample time for coordination and completion.

  - Risk Management Report

## Risks Encountered and Management: ## Several risks arose when developing the Credit Card Security & Ethics report. One in particular is the misinterpretation of PCI DSS storage rules, which could lead to prohibited data such as CVV values. Another risk involved failing to implement strong encryption or secure transmission protocols that could expose customer information to attackers, ultimately compromising the integrity of the system. To manage these risks, the team relied on authoritative sources, including the Payment Card Industry Security Standards Council (2024) and FTC guidance (2016). ## The team also identified the risk of unauthorized access to administrative systems and recommended role-based access controls (RBAC), strong authentication, and security logging. By documenting these requirements clearly, the team reduced the likelihood of compliance deficiencies during implementation.

  - Lessons Learned

## As a team, we divided the research responsibilities early, which helped us complete the Credit Card Security and Ethics milestone efficiently. Each member focused on specific areas like PCI DSS requirements, FTC guidance, and payment‑processor strategy which allowed us to cover all required topics without overlap and over-analysis. We also learned the value of reviewing our work together after completing individual sections. ## Combining our contributions in a shared document ensured consistency across the report and helped us clearly explain key requirements such as data minimization, encrypted transmission, restricted access, and the prohibition on storing CVV values. Moving forward, we will continue dividing tasks based on strengths and using group review sessions to maintain accuracy and alignment as we prepare for the final integration and presentation.

  - 2.	Milestone Deliverables scheduled for completion of the project

| Checkpoint Deliverables | Due Date | % Completed | Status |
| --- | --- | --- | --- |
| Checkpoint 1 (Week 2: Sections 1 through 14 First Draft) | August 17, 2026 | 100% | Completed (SRS, Gantt Chart, Wireframes finalized) |
| Checkpoint 2 (Week 3: Sections 1 through 20 Second Draft) | August 25, 2026 | 100% | Completed (Cart System, Local Storage) |
| Final Project Submission and Presentation (Week 5) | September 8, 2026 | 0% | Planned |

### 3.	Project Recommendations

Schedule & Budget Health: The project remains on schedule and continues to meet all milestone deadlines. Week 4 deliverables were completed on time and align with the project plan. Scope: No changes to the initial scope or core deliverables have been required. The project remains on track as defined in the approved SRS.

### 4.	Project Budget/Financial Status

| Budget Item | Planned Budget | Actual Cost (if applicable) | Variance/Explanation |
| --- | --- | --- | --- |
| Development Tools & Licensing | $0.00 | $0.00 | $0.00 — Utilized VS Code, React open-source libraries, and Git. |
| Project Management & Collaboration | $0.00 | $0.00 | $0.00 — Utilized internal templates, Excel, and collaborative cloud storage. |

### 5.	Project Decision Process

The team continued using open communication to resolve questions about PCI DSS requirements and sensitive data handling. Each member contributed research findings, and the group compared interpretations to ensure accuracy. When uncertainty arose, the team relied on official PCI SSC and FTC documentation rather than assumptions. Decisions were recorded in the shared project space to maintain consistency. This collaborative approach ensured that compliance‑related decisions were made professionally and supported the project’s long‑term security goals.

### 6.	Objectives for Next Checkpoint

Before the final checkpoint, our team plans to complete the following steps: - Review the SRS, Gantt chart, and wireframes to ensure they are presentation-ready and accurately reflect the completed system. - Finalize and test the OAuth login functionality, confirming that authentication works consistently for the recorded demonstration. - Prepare the credit card management component for presentation, including showing how card information is entered, validated, and handled securely. - Demonstrate the full checkout workflow by connecting the shopping cart to the credit card component and capturing this in the final video. - Verify that localStorage functionality works as expected so the presentation can show how user and card data persist within the system. - Confirm that credit card number validation functions correctly and demonstrate this behavior during the presentation. - Record the complete user flow—from login to cart to checkout to credit card entry—for inclusion in the final video presentation. - Document the development process clearly and prepare all required visuals (screenshots, code snippets, workflow explanations) for the presentation. - Assemble the final presentation materials, including the SRS, Gantt chart, wireframes, and outputs of the running system. - Finalize the recommended database approach for the operational version of EZTechMovie and include the justification in the presentation. - Divide presentation responsibilities among team members and prepare speaker notes so each member presents a portion of the project plan.

### 7. 	References

Federal Trade Commission. (2016). Protecting personal information: A guide for business. https://www.ftc.gov/business-guidance/resources/protecting-personal-information-guide-business

Kerzner, H. (2017). Project management: A systems approach to planning, scheduling, and controlling (12th ed.). John Wiley & Sons.

Payment Card Industry Security Standards Council. (2024). Payment Card Industry data security standard: Requirements and testing procedures (Version 4.0.1). https://docs-prv.pcisecuritystandards.org/PCI%20DSS/Standard/PCI-DSS-v4_0_1.pdf

Project Management Institute. (2021). A guide to the project management body of knowledge (PMBOK guide) (7th ed.). Project Management Institute, Inc.