Project Status Report

Purpose

The Project Status Report is a document that Project Managers may use as a means of regular reporting on the status of a project.

| Project Name: | EZTechMovie – StreamList Web Application Expansion |
| --- | --- |
| Week #: | Week 2 |
| Prepared By: | Group A (Stephen Foster, Jaylyn Johnson, Jose Hernandez) |

Project Status Table

| Project Team Members | Project/Organization Role | Contributions this Week |
| --- | --- | --- |
| Stephen Foster | Project Manager and Designer | Developed the project task list and the visual Gantt Chart schedule. |
| Jaylyn Johnson | Assistant Project Manager and Designer I | Created the low-fidelity user interface wireframes. |
| Jose Hernandez | Assistant Project Manager and Designer II | Drafted the Week 2 Project Status Report. |

- Project Status Details

  - Issues Report

UI Alignments: Initial coordination is required within the group to ensure that the wireframe components align with the functional modules outlined in our Week 1 SRS document. Action Taken: The team reviewed the designs to match each wireframe screen to its relevant SRS functional requirement before finalizing the Gantt milestones.

  - Risk Management Report

## Identify any risks encountered that were similar to those identified in the SAPP, and explain how they were managed. ## Note: The Risk Management Report applies only to Week 3 and beyond.

  - Lessons Learned

## The sooner we start working on assignments, the sooner we can establish a unified design system to simplify wireframing and scheduling.

  - 2.	Milestone Deliverables scheduled for completion of the project

| Checkpoint Deliverables | Due Date | % Completed | Status |
| --- | --- | --- | --- |
| Checkpoint 1 (Week 2: Sections 1 through 14 First Draft) | August 17, 2026 | 100% | Completed (SRS, Gantt Chart, Wireframes finalized) |
| Checkpoint 2 (Week 3: Sections 1 through 20 Second Draft) | August 25, 2026 | 0% | Planned / Next Cycle |
| Final Project Submission and Presentation (Week 5) | September 8, 2026 | 0% | Planned |

### 3.	Project Recommendations

Schedule & Budget Health: The project is on schedule and within an acceptable quality. All Week 2 milestones were completed on time. Scope: No changes to the initial scope or core deliverables have been required. The project remains on track as defined in the approved SRS.

### 4.	Project Budget/Financial Status

| Budget Item | Planned Budget | Actual Cost (if applicable) | Variance/Explanation |
| --- | --- | --- | --- |
| Development Tools & Licensing | $0.00 | $0.00 | $0.00 — Utilized VS Code, React open-source libraries, and Git. |
| Project Management & Collaboration | $0.00 | $0.00 | $0.00 — Utilized internal templates, Excel, and collaborative cloud storage. |

### 5.	Project Decision Process

- Tasks were divided based on primary members' focus areas, followed by team members' reviews and approval of the products before submission. Any minor discrepancies were resolved through teamwork and review of the SRS requirements.

### 6.	Objectives for Next Checkpoint

- Transition from design to frontend implementation by developing the React shopping cart component. - Integrate Data.js subscription data into the application interface. - Implement localStorage state persistence and warning notifications for duplicate subscriptions. - Complete and submit Checkpoint 2 and the Week 3 Project Status Report.

### 7. 	References

Kerzner, H. (2017). Project management: A systems approach to planning, scheduling, and controlling (12th ed.). John Wiley & Sons.

Project Management Institute. (2021). A guide to the project management body of knowledge (PMBOK guide) (7th ed.). Project Management Institute, Inc.