Project Status Report

Purpose

The Project Status Report is a document that Project Managers may use as a means of regular reporting on the status of a project.

| Project Name: | EZTechMovie – StreamList Web Application Expansion |
| --- | --- |
| Week #: | Week 3 |
| Prepared By: | Group A (Stephen Foster, Jaylyn Johnson, Jose Hernandez) |

Project Status Table

| Project Team Members | Project/Organization Role | Contributions this Week |
| --- | --- | --- |
| Stephen Foster | Project Manager and Designer | Project Coordination, Code Review, and Draft Week 3 Project Status Report |
| Jaylyn Johnson | Assistant Project Manager and Designer I | Secondary App Coding, CSS styling, and code review |
| Jose Hernandez | Assistant Project Manager and Designer II | Principal App Coding and Video Demonstration |

- Project Status Details

  - Issues Report

## Areas of Concern / Specific Problems: ## The project team has experienced challenges coordinating across multiple time zones, with team members in Arizona (AZ), Hawaii (HI), and Missouri (MO). The time differences can make it difficult to identify meeting times that work for all team members and may affect communication, collaboration, and the ability to meet milestone deadlines. In addition, delays in sharing updates or documents can create challenges when team members rely on information from others before completing their assigned tasks. ## Actions Taken / Decisions Needed: ## To address these concerns, the team created a centralized team communication and document-sharing space to keep project information, updates, and files organized and accessible to all members. The team should continue to use this centralized communication method as the primary hub for project-related updates and documents. The team should also establish meeting times in advance and set clear task deadlines to reduce the impact of different time zones and help ensure project milestones are completed on schedule. ## .

  - Risk Management Report

## Risks Encountered and Management: ## Several risks encountered during this milestone were similar to those identified in the SAPP, particularly risks related to development integration, functionality, and meeting project deadlines. Implementing the cart system required the team to ensure that adding, removing, and adjusting product quantities worked consistently across all remaining products. There was also a risk of losing cart information or creating inconsistencies when data was stored in local storage. ## These risks were managed through testing each cart function individually and then testing the complete cart workflow. The team verified that users could view added items, remove items, adjust quantities, and see an accurate total price. Local storage was also tested to ensure cart items remained available after refreshing or reopening the application. Team communication and centralized document sharing helped the group identify problems, coordinate development tasks, and address issues before they affected the milestone deadline.

  - Lessons Learned

## As a team, we would start testing the cart system earlier and more frequently throughout the development process. Rather than waiting until all the cart features were completed, we would test each function as it was added, including adding and removing items, adjusting quantities, calculating the total price, and saving cart information to local storage. This would help us identify issues sooner and prevent one problem from affecting multiple features. ## We would also improve how we coordinate development tasks. Assigning specific responsibilities and communicating changes more consistently would help reduce duplicated work and make it easier to integrate everyone’s contributions. Since the milestone required the cart functionality to work across all products, testing each product individually would also help ensure consistency. Moving forward, our team will use more frequent testing and communication to identify issues earlier, improve collaboration, and reduce the risk of falling behind on future milestones.

  - 2.	Milestone Deliverables scheduled for completion of the project

| Checkpoint Deliverables | Due Date | % Completed | Status |
| --- | --- | --- | --- |
| Checkpoint 1 (Week 2: Sections 1 through 14 First Draft) | August 17, 2026 | 100% | Completed (SRS, Gantt Chart, Wireframes finalized) |
| Checkpoint 2 (Week 3: Sections 1 through 20 Second Draft) | August 25, 2026 | 100% | Completed (Cart System, Local Storage) |
| Final Project Submission and Presentation (Week 5) | September 8, 2026 | 0% | Planned |

### 3.	Project Recommendations

Schedule & Budget Health: The project is on schedule and within an acceptable quality. All Week 3 milestones were completed on time. Scope: No changes to the initial scope or core deliverables have been required. The project remains on track as defined in the approved SRS.

### 4.	Project Budget/Financial Status

| Budget Item | Planned Budget | Actual Cost (if applicable) | Variance/Explanation |
| --- | --- | --- | --- |
| Development Tools & Licensing | $0.00 | $0.00 | $0.00 — Utilized VS Code, React open-source libraries, and Git. |
| Project Management & Collaboration | $0.00 | $0.00 | $0.00 — Utilized internal templates, Excel, and collaborative cloud storage. |

### 5.	Project Decision Process

When disagreements occurred within the group, we addressed them through open communication and discussion. Each team member was given an opportunity to explain their perspective and provide reasons for their preferred approach. We then compared the different options based on the project requirements, milestone objectives, and what would work best for the overall project. When a decision could not be reached immediately, we focused on finding a compromise that supported the team's goals rather than favoring one person's preference. We also used our centralized communication and document-sharing space to keep decisions and project updates organized. This process helped us resolve differences professionally while keeping the project moving forward and ensuring disagreements did not delay our milestone deadlines.

### 6.	Objectives for Next Checkpoint

Before the next checkpoint, our team plans to complete the following steps: - Review the SRS, Gantt chart, and wireframes to make sure the security, login, and credit card management requirements are consistent with the original project plan. - Set up OAuth login functionality and test the authentication process to ensure users who are not logged in are redirected to the login screen and verified users can access the main application. - Develop the credit card management component in React, including fields for entering and saving card information. - Connect the shopping cart to the checkout process by adding a checkout button that directs users to the credit card component. - Implement localStorage functionality so the entered credit card information can be retained as required by the project. - Add credit card number validation to ensure the number follows the required 1234 5678 9012 3456 format. - Test the complete user flow, starting with login, continuing through the shopping cart, and ending with the credit card component. - Document our development process and capture the completed functionality for the required video presentation. - Prepare the final presentation materials, including the SRS, Gantt chart, wireframes, and screenshots or demonstrations of the running system. - Determine the database approach we would recommend for the full operational application and explain how it would support the system if management approves continued development. - Divide the presentation responsibilities among team members and prepare speaker notes so each member can present a portion of the project plan.

### 7. 	References

Kerzner, H. (2017). Project management: A systems approach to planning, scheduling, and controlling (12th ed.). John Wiley & Sons.

Project Management Institute. (2021). A guide to the project management body of knowledge (PMBOK guide) (7th ed.). Project Management Institute, Inc.